## Slide 1: Fotoable Data Ingestion

## Slide 2: Project Overview
 | 2022/10/3 | 2022/10/10 | 2022/10/17 | 2022/10/24 | 2022/10/31 | 2022/11/7 | 2022/11/14 | 2022/11/21 | 2022/11/28 | 2022/12/5 | 2022/12/12 | 2022/12/19
MMM Nextgen for Fotoable | Wk | Wk | Wk | Wk | Wk | Wk | Wk | Wk | Wk | Wk | Wk | 
 | 0 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 
Kick-off 项目启动 |  | 1 |  |  |  |  |  |  |  |  |  | 
Data received 数据采集 |  |  |  |  |  |  |  |  |  |  |  | 
Data Sign-off 数据确认 |  |  |  |  |  |  |  |  |  |  |  | 
Data Feed Set-Up 数据对接 |  |  |  | 假期 |  |  |  |  |  |  |  | 
Model Build 建立模型 |  |  |  |  |  |  | 初始报告(KPI 1/2) | 初始报告(KPI 3) |  |  |  | 
Final Presentation 最终报告 |  |  |  |  |  |  |  | 最终报告(KPI 1) | 最终报告(KPI 2) | 最终报告(KPI 3) |  | 
Platform walk-through 平台培训 |  |  |  |  |  |  |  |  |  |  |  | 
Weekly updates (ongoing for remainder of 52 weeks) 持续更新 |  |  |  |  |  |  |  |  |  |  |  | 
Game: Solitaire Home Design
Modeling Data Period: 20-Nov-2020 - 31-Mar-2022
Granularity: National Level - USA - Daily data

## Slide 3: Steps
Explain our data cube/data template format
Finalize the list of media channels, KPI data, and other miscellaneous data
Create an S3 bucket with write permission or get read access to the s3 bucket created by the client
Are we going to stick to the same format or columns shared initially by the client or do we expect extra columns?
The data cube CSV or excel file placed in the s3 bucket is loaded into DDE platform automatically.
ETL
Data Cube
DDE
Data Warehouse
S3

## Slide 4: Channels Overview
Platform | Platform Type | Connected with AppsFlyer
Facebook | Media +DSP | 
Applovin | DSP | 
Liftoff | DSP | 
Unity | DSP | 
Moloco | DSP | 
GoogleUAC | Google Play、Google Search、Admob、YouTube、Gmail | 
Vungle | Media | 
AppleSearch | Media | 
IronSource | Media | 
Appier | DSP | Yes
Tiktok | Media | 
Chartboost | Media | 
Kyawake | Media | Yes
Mobupps | Media | 
Imoney | Media | 

## Slide 5: Data requirements
@Kavya，would you mind :
1,Putting a data template here?
2,Discribing and listing all the data essential for the future model updating ?
3,Dicribing and listing all the data we need from MMP, for this game, only two channles have connection with AppsFlyer while all other channel data obtailed directly for the backend.
Sixiang
File Names | Attachments
Data Template | 
Data Cube(App D7 Revenue) | 
List of variables required for the future model | 
Data needed for Attribution Data | 

## Slide 6: Data Validation rules
The file should always be in CSV or xlsx format.
The file should consist of only one sheet, no hidden sheets are allowed.
The dataset should be sorted by the most Granular Dimension (subject) Column followed by the Time granular Column
If the dataset is not incremental the measure value cannot be represented as blank or ‘-‘.
Column names should be unique and cannot repeat.
Column names can have a maximum of 50 characters in length and cannot be blank
Blank rows and columns should not be present in the file.
Column names and all dimension values cannot contain spaces and special characters, Underscores are allowed
Column names should not have two consecutive underscores (“__”)
KPI data cannot be less than or equal to 0

## Slide 7: Channels Overview
ETL
Data Cube
DDE
Data Warehouse
S3
 | Who would write and maintain the ETL? The Fotoable tech team will create and maintain the ETL. Where to run the ETL? We expect the ETL to run everyday once or Weekly once to create the weekly data cube. Fotoable tech team can decide on the daily or weekly trigger. The daily trigger will add one day worth data to the data cube and weekly trigger will add 7 days worth data to data cube. The DDE platform will consume the data cube once per week. How does the ETL get triggered? We recommend running the ETL as cloud functions(Optional) and have a time trigger. The trigger can be daily trigger or weekly trigger. |  | Who owns the S3? It can be owned by Analytic Edge or Fotoable, Fotoable tech team can recommend. If we need to create the s3 bucket then we will create one with write permission exclusively for Fotoable and share the information. How does the client give us s3 read permission? S3 has the option to set access configuration on a bucket, this must be done one time. | 
@Thanneer，
for the chart below, few of your thoughts have been included, would you mind listing all the key points for each step, or add some explanation that you think is crutial, thank you.
Sixiang